Regional Officer’ Office

QSDl Tele Fax: 0145-2421543

Qksu Phone:- 2627460

E-mail :roajmer.cbse@nic.in

dsUnzh; ek/;fed f’k{kk cksMZ

¼{ks=h; dk;kZy;½

¼ekuo lalk/ku fodkl ea=ky;] Hkkjr ljdkj ds v/khu ,d Lok;Ùk laxBu½

VksMjey ekxZ] vtesj 305001 ¼jktLFkku½

No –F-31B/CBSE/RO/AJM/ADMN/2010/                                                Dated: 21/09/2010

TENDER NOTICE

The CBSE intends to put M.S. grill/ railing on the boundary wall. Interested agencies specialized for execution of similar works with sound financial background may apply on the prescribed format.

The tender form along-with Terms and Conditions can be obtained from the cashier of the Board’s Regional Office, Todarmal Marg, Ajmer, on any working day up to 03:00 p.m. on or before 11-10-2010 which is also last date of submission by 03 pm against cash payment of Rs. 150/-(non refundable ) or can be downloaded within the same period from CBSE website www.cbse.nic.in.

( P I Sabu)

Joint Secretary & Regional Officer

Serial No….……….

CENTRAL BOARD OF SECONDARY EDUCATION

REGIONAL OFFICE

Todarmal Marg, Ajmer, Rajasthan

Tender Form                                                Total Four Pages

Form Fee – Rs.150/-

Tender Form N………./ Admn 31B/RO/AJM /2010/

M/s. ………………………………………………………………………………………..is hereby authorized to submit its/his tender in response to the Tender Notice appeared in the Newspapers for Boundary wall M S Grill/Railing Work . The rates for the work are to be quoted on the prescribed form alongwith an EMD of Rs.10000/-. Quotations complete in all respects must be submitted separately on or before 11-10-2010 upto 03.00 PM. Incomplete and conditional quotation shall be summarily rejected. The Board also reserves the right to reject any or all the quotations without assigning any reason thereof.

Regional Officer

Last date for submission of Tender		: 11/10/2010 upto  3:00 P.M.

Opening of Tender				: 11/10/2010  at     3:30 P.M.

Schedule of Work

| Sl. No. | Description of Item | Qty | Unit | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Providing & fixing M.S.Grill/ boundary wall railing made of M.S. Square bar 12mm, M.S. flat 50X5mm with spikes on top, as per directions of Engineer Inchargc The railing shall be made in pieces as per the site requirements after applying two coats of approved steel primer (Painting and C.C. Shall be paid separately), | 300 | Kg. |  |  |
| 2 | Providing &fixing M.S. frame in M.S. pipe of size 25mmX50mm with mouldings of suitable size, glass panes 4.0mm complete installation as per site condition in archial shape. | 5 | Sq, mtr. |  |  |
| 3 | Providing and fixing in position collapsible steel shutters with vertical channels 20x10x2mm and braced with flat iron diagonals 20x5mm size with top and bottom rail of T-iron 40x40x6mm with 40mm dia, steel pulleys complete with bolts , nuts, locking arrangement, stoppers, handles, including applying a priming coat of approved steel primer. | 10 | Sq. mtr. |  |  |
| 4 | Providing and laying in position cement concrete of specified grade including the cost of centering and shuttering – All work up to a level of 7 ft: 1:2:4 (1 cement : 2 coarse sand: 4 graded stone aggregate 20 mm nominal size ) | 2 | Cum |  |  |
| 5 | Patch Plaster with CM 1:4 (1 cement, 4 coarse sand) | 50 | Sqm |  |  |
| 6 | Finishing wall with water proofing cement paint of required shade matching the existing wall. New work (two or more wats) | 50 | Sqm |  |  |
| 7 | Painting on grill/ railing with synthetic camel paint of approved brand and manufacture of required colour to give an even shade, two or more coats new works | 325 | Sqm |  |  |
| 8 | Disposal of malba from worksite to dumping site within 5 k.m. lead. | 4 | Cum |  |  |

Gross Amount: Rs……………

Signature with stamp:

Terms & Conditions

1.  The work shall be executed as per approved drawing as well as the directions of the Engineer          Incharge/Regional Officer.

- The CPWD specifications shall be followed employing best Engineering norms.

- The Completion time would be 60 days from 7th day of the date of work order.

- In case of delay, a penalty @ 1% per week shall be levied subject to max ceiling of 10%.

- The measurement shall be done jointly by the the Board’s Engineer and the contractor.

- Hindrance Register shall be maintained by the Regional Officer.

- Instructions given in Site Order Book would be followed immediately.

- No running payment shall be made.

- Final bill shall be processed after joint measurement & cleared within 30 days from the date of submission.

- 10% of the bill shall be deducted as ‘defect liability’ and shall be released after six months, provided no complaint attributed to the agency is pending.

- 10% deviation in quantities would be permitted.

- Extra-item if any would be paid on analyzed market rates but the work must be executed with prior approval of Engineer-in-charge.

- All materials to be used must be got approved from the Engineer Incharge/ R O before installation/use.

- Potable water shall only be used for site work & arranged own self by the contractor, nothing extra shall be paid on this account.

- The welding must be thoroughly joined  & beads, kinks should not be visible. The jointing flux material should be uniformly spread to achieve desired strength. Grinder shall be used to remove bulged out metallic flux. .

- The contractor shall be required to prepare a sample grill & get it approved before mass production.

- The contractor shall be required to depute a qualified supervisor at site for proper coordination & liaison with the Board.

- The contractor shall be required to submit samples of the square bar, MS flat & MS Tee, angle measuring 1 metre each.

- Complete fabrication needs to be done in absolute plumb & plane. In case of inferior workmanship, the Board reserves the right to rescind the work & get the same executed at the risk & cost of the defaulting contractor.

- In case of any dispute an arbitrator shall be appointed by the Chairman, CBSE and his decision shall be binding on both the parties.

Accepted by me : ………………………..

Signature with Stamp:……………………

Phone No.:   …………………………….